PROJECT PROPOSAL

| Prepared for |  |
| --- | --- |
| Prepared by |  |
| Date |  |
| Project name |  |

1. Your Challenge

State the client's problem in their own words. Confirm you have understood it before proposing anything.

2. Objectives

Reduce manual handling time from 6 hours to under 1 hour per week

Give the team a single source of truth for status

Keep every step auditable for compliance

3. Our Approach

Phase 1 - Discovery  Two weeks. Interviews with 6 stakeholders, current-state process map, and a written findings report.

Phase 2 - Design  Three weeks. Target workflow, data model, and an interactive prototype reviewed with your team.

Phase 3 - Build  Six weeks. Implementation in your environment, with weekly demos and a parallel run against the old process.

Phase 4 - Handover  Two weeks. Documentation, two training sessions, and 30 days of post-launch support.

4. Deliverables

| Deliverable | Format | Due |
| --- | --- | --- |
| Findings report | PDF | End of week 2 |
| Process design | PDF + diagram | End of week 5 |
| Working system | Live | End of week 13 |
| Handover pack | Notebook + recording | End of week 15 |

5. Timeline

| Week | Activity | Milestone |
| --- | --- | --- |
| 1-2 | Discovery | Findings report |
| 3-5 | Design | Prototype review |
| 6-11 | Build | Feature complete |
| 12-13 | Parallel run | Go live |
| 14-15 | Handover | Support begins |

6. Investment

| Phase | Fee |
| --- | --- |
| Discovery | $6,000 |
| Design | $11,000 |
| Build | $34,000 |
| Handover | $4,000 |
| Total | $55,000 |

Payment terms: 30% on signature, 40% at design sign-off, 30% at go live. Expenses billed at cost.

| __________________________ For Rixoffice |  |
| --- | --- |
| __________________________ For Client |  |