PROJECT STATUS REPORT

| Project |  |
| --- | --- |
| Reporting period |  |
| Prepared by |  |
| Overall status |  |

Summary

One paragraph. Say what moved this week, what is blocked, and what you need from the reader.

Status

| Workstream | Status | Progress | Comment |
| --- | --- | --- | --- |
| Discovery | On track | 100% | Findings signed off |
| Design | On track | 85% | Prototype review Fri |
| Build | At risk | 45% | Two blockers on the data layer |
| Handover | Not started | 0% | Starts after build |

Milestones

| Milestone | Due | Forecast | Status |
| --- | --- | --- | --- |
| Findings report | 12 Aug | 12 Aug | Met |
| Prototype review | 26 Aug | 26 Aug | On track |
| Feature complete | 14 Sep | 21 Sep | Slipped 1 week |
| Go live | 5 Oct | 12 Oct | Slipped 1 week |

Risks

| Risk | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Legacy schema constraint | High | Medium | Build an adapter layer now, migrate later | Data lead |
| Single point of failure on review | Medium | Medium | Add a second reviewer this sprint | Eng lead |

Decisions Needed

Approve the additional one week for the data-layer adapter

Confirm whether the training budget carries over

Sign off the final scope change for reporting

Next Period

Unblock the schema adapter and land the migration script

Complete feature-complete review

Draft the training material